COOPERATIVE AI SYSTEM

Open Questions & Watch List

Planning Notes Not Yet Built Into the Core Document Set

SUPPLEMENTARY NOTES

Notes document · Not part of the 5-document planning set · Started August 2026 · SAMCO

Cooperative AI System  Consolidated Document Set

COOPERATIVE AI SYSTEM

## Open Questions & Watch List

Notes document · Not part of the 5-document planning set · Started August 2026 · SAMCO

PURPOSE: A short, informal place to park ideas and concerns raised during planning that are deliberately not yet built into Documents 1–5 either because there’s nothing to plan until they actually happen, or because they need a decision before they get a permanent home. This document is meant to be short. If an item here grows into something with real specifics, it graduates into one of the 5 documents (or, rarely, becomes a 6th)  it doesn’t get built out here.

## 1. Testing Doc’s Filled-In Question Bank

Where it lives now: Document 4, Part B (Testing & Validation Documentation), §2.2–2.4 currently template tables with [Fill from SLP] / [Fill from ELP] placeholders.

The watch item: once the Policy Steward actually fills in the required minimum of 20+ known-answer questions per pilot department, this stops being static planning content and becomes something that grows and gets corrected over time the same category as the Build Log (Document 5), not a one-time planning artifact.

Decision not yet made: does the filled question bank stay as a growing appendix inside Document 4, or move out to live alongside the Build Log as its own living artifact (e.g., a spreadsheet)? Either works  the risk is only in not deciding, and Document 4 quietly turning into a perpetually-unfinished document by accident.

## 2. DQI’s Legacy Migration Scanning

Where it lives now: Document 3, Part B (DQI) mentions the concept only in passing batch-scanning legacy master sheets for redundant/inconsistent data during migration into CAS, as distinct from DQI’s live/real-time checking.

The watch item: there’s no actual migration scheduled yet, and no specifics which master sheets, field mapping, sequencing, who reviews flagged rows. Building this out now would mean planning against data and a timeline that don’t exist yet.

When this graduates: once a real migration is scheduled, this becomes its own section (likely within Document 3 or a short standalone plan) with real specifics. Until then, it stays here as a named idea rather than untested planning content.

## 3. Things Considered and Intentionally Not Added

Raised during the corpus reorganization discussion and set aside on purpose, so they don’t get proposed again without a reason to revisit:

- A separate Cooperative Policy governance document. Cooperative Policies (P-01–P-08) already have their own approval chain outside the CAS project  CAS reads and cites them, it doesn’t need to re-document how they’re governed.

- A standalone DQI-specific policy file. Folded into Document 3, Part C (CAS Technical Policy) instead DQI’s data structure standards are one input to that policy, not a reason for their own document.

- A standalone “lessons learned” document. This is what the Build Log (Document 5) already is, by design a separate lessons-learned doc would just be the Build Log with a different name.

Flagged for later discussion per request worth revisiting whether any of these three actually deserve reconsideration once the mini-test build and DQI’s role are further settled.

## CAS_3_ 3.2 Governance Gaps

### 3.2 Governance Gaps

| Governance Item | Status / Required Action |
| --- | --- |
| Human approval framework | Defined in Concept Document implement as UI enforcement, not policy statement |
| Audit log specification | Referenced but not specified define required fields before Phase 1 |
| VoP template ownership | No named owner assign department heads as template owners |
| Policy steward role | Required by Risk Report must be assigned in Phase 0 |
| Four-eyes update control | Required by Risk Report define dual sign-off workflow before knowledge base work |
| Incident response procedure | Not addressed define what happens when AI produces a wrong answer that is acted on |
| Data retention policy | Not addressed define how long interaction logs are retained and who can access them |