COOPERATIVE AI SYSTEM

Technical Architecture & Governance

System Design, Data Quality Intelligence & Technical Policy

DOCUMENT 3 OF 5

Version 2.0 (Consolidated) · August 2026 · SAMCO

Cooperative AI System Consolidated Document Set

# COOPERATIVE AI SYSTEM

## Document 3 of 5 Technical Architecture & Governance Policy

Version 2.0 (Consolidated) · August 2026 · SAMCO

PURPOSE: Covers how CAS is actually built (Part A), the Data Quality Intelligence feature (Part B), and the technical-governance policy layer that CAS’s own behavior is held to (Part C).

CONSOLIDATION NOTE (v2.0): Supersedes the standalone Implementation Strategy document (v1.0) and folds in the AI Data Quality Intelligence (DQI) draft and Addendum §§2–4 (Deployment Architecture, Budget Hardware Revision, Offline-by-Default Confirmation). Part C is new it did not exist as a standalone document before this consolidation.

# Part A Technical Architecture & Implementation Strategy

## 1. Executive Assessment

The Cooperative AI System is a well-conceived, governance-first design that solves a real operational problem: institutional knowledge fragmentation in a member-owned financial cooperative. The three-document corpus Concept Document, Enhancement Report, and Risk & Mitigation Report forms a coherent design package that is ready for structured implementation planning.

| KEY PRINCIPLE | AI recommends. Humans decide. Policy governs. This principle is structurally sound and must be architecturally enforced not merely stated in documentation. |
| --- | --- |

### 1.1 Strengths of the Current Design

- Governance-first architecture VoP wraps every AI interaction with cooperative policies before the model responds

- Local-first deployment member data stays on cooperative infrastructure for routine operations

- Consensus risk identification-three independent models flagged the same two critical risks, confirming their validity

- Human approval is structural not optional for all consequential decisions

- Phased implementation philosophy concept does not assume big-bang deployment

### 1.2 Gaps Requiring Resolution before Pilot

| Gap | Resolution Required |
| --- | --- |
| Hardware not specified | Size local AI server based on concurrent user load |
| Software stack undefined | Select RAG framework, vector DB, local LLM, and UI layer |
| VoP templates not built | Draft all department-role templates before Phase 0 ends |
| Policy steward unassigned | Named role must exist before any knowledge base work begins |
| Cost estimates absent | Produce CapEx and OpEx estimate before board approval |
| Validation test set missing | Build 20+ known-answer questions per department scope |

### 1.3 Overall Readiness Assessment

| ASSESSMENT | The design is architecturally sound. Implementation readiness is Phase 0 organizational decisions and infrastructure procurement must precede any technical build. Estimated time from commitment to pilot: 90–120 days. |
| --- | --- |

## 2. Technical Feasibility Analysis

The system's core technical premise a RAG (Retrieval-Augmented Generation) pipeline over a structured policy knowledge base, combined with conversational AI access to cooperative databases is proven technology. No research-stage components are required.

### 2.1 Core Technical Components

| Component | Technology Class | Feasibility |
| --- | --- | --- |
| Conversational AI layer | Local LLM (7B–13B parameter) | High mature, deployable on consumer-grade GPU server |
| Policy knowledge base | Vector database + structured markdown | High well-established RAG architecture |
| Database integration | Read-only API connector to existing core banking | Medium requires integration work with existing system |
| Role-based access control | Session-scoped VoP templates + JWT or session tokens | High standard web security pattern |
| Audit logging | Append-only log store with structured fields | High no novel technology required |
| Cloud AI escalation | API call to frontier model (Claude/GPT class) | High API integration is straightforward |

### 2.2 RAG Architecture

The Retrieval-Augmented Generation pattern is the correct architecture for this system. It grounds every AI response in actual policy documents rather than model memory, which is the primary defense against hallucination.

| ARCHITECTURE FLOW | Staff query → VoP template applied → Relevant policy chunks retrieved from vector DB → LLM generates cited response grounded in retrieved context → Human reviews → Action logged |
| --- | --- |

| RAG Component | Implementation | Notes |
| --- | --- | --- |
| Document ingestion | Policy docs converted to structured markdown with section IDs | Required by Risk Report raw PDFs insufficient |
| Chunking strategy | Section-level chunks (not paragraph-level) | Preserves policy context; reduces retrieval noise |
| Embedding model | Local embedding model (e.g., nomic-embed-text) | Keeps member data off external servers |
| Vector store | Local vector DB (e.g., Chroma or Qdrant) | Low resource footprint; easy backup |
| Retrieval | Semantic search + BM25 hybrid | Hybrid improves precision on policy terminology |
| Citation | Chunk metadata carries section ID and version stamp | Required for audit trail and staff trust |

### 2.3 Database Integration Approach

The system must read cooperative member and loan data to answer eligibility and account queries. This is the highest-risk technical integration point.

- Read-only access only the AI layer must never have write credentials to the core banking system

- Abstraction layer build a thin API adapter between the AI system and the existing database to isolate changes

- Field-level filtering the adapter returns only the fields the requesting role is authorized to see

- No raw SQL the AI should query through the adapter, not directly; this prevents prompt injection attacks

## 3. Governance Assessment

The governance design is the strongest element of this concept. The VoP framework, the human approval requirement, the policy update cycle, and the audit logging architecture collectively form a governance posture that exceeds what most comparable cooperative AI deployments have documented.

### 3.1 VoP as Governance Infrastructure

VoP is not merely a prompting technique in this architecture it is the organizational governance layer translated into technical form. Each VoP template encodes who can ask what, in what scope, with what rules, and toward what output. This is a sound design choice.

| RECOMMENDATION | VoP templates must be authored by department heads and the compliance officer not by the system developer. The technical team implements the templates; the governance team defines them. |
| --- | --- |

### 3.2 Governance Gaps

| Governance Item | Status / Required Action |
| --- | --- |
| Human approval framework | Defined in Concept Document implement as UI enforcement, not policy statement |
| Audit log specification | Referenced but not specified define required fields before Phase 1 |
| VoP template ownership | No named owner assign department heads as template owners |
| Policy steward role | Required by Risk Report must be assigned in Phase 0 |
| Four-eyes update control | Required by Risk Report define dual sign-off workflow before knowledge base work |
| Incident response procedure | Not addressed define what happens when AI produces a wrong answer that is acted on |
| Data retention policy | Not addressed define how long interaction logs are retained and who can access them |

### 3.3 Authority Boundaries (From VoP Template)

| AI May | AI Must Not |
| --- | --- |
| Retrieve member records (read-only, role-scoped) | Write, modify, or delete any record |
| Summarize applicable policy with citations | Approve loans, memberships, or disciplinary actions |
| Draft notices for human review | Send communications without human approval |
| Generate reports for human review | Make consequential decisions autonomously |
| Escalate to frontier model for complex reasoning | Access data outside the requesting role's scope |

## 4. Recommended System Architecture

### 4.1 Architecture Overview

The recommended architecture has five layers. Each layer has a defined trust boundary. No layer can bypass the one above it.

| Layer | Component | Trust Boundary | Data Flow |
| --- | --- | --- | --- |
| 1. Presentation | Web UI (staff-facing chat interface) | Authenticated session, role-scoped | Staff input → VoP wrapper |
| 2. Governance | VoP Engine (template selector + injector) | Read-only; no user modification of governance fields | Wrapped prompt → RAG pipeline |
| 3. Intelligence | Local LLM + RAG retriever | No external network access for routine tasks | Retrieved context + prompt → response |
| 4. Data | Vector DB (policies) + DB adapter (member data) | Read-only credentials; field-filtered by role | Policy chunks + member fields → LLM context |
| 5. Escalation | Frontier AI API (Claude/GPT class) | Invoked only when local LLM flags low confidence | Anonymized context → cloud response |

### 4.2 Deployment Topology

| Infrastructure Component | Recommended Deployment |
| --- | --- |
| Local AI server | On-premise GPU workstation or small rack server |
| Vector database | Same server as local LLM (Chroma or Qdrant) |
| Web UI server | Separate lightweight server or same machine if load is low |
| Core banking connector | Read-only API adapter on cooperative network |
| Audit log store | Append-only file or database on cooperative infrastructure |
| Backup | Nightly snapshot of knowledge base + audit logs to offline storage |
| Cloud AI (escalation only) | API calls to Anthropic or OpenAI no member PII in payload |

### 4.3 Network Segmentation

- Staff UI is accessible only from cooperative internal network no public internet exposure

- Local LLM server has no outbound internet access (except for the escalation path, which is explicitly scoped)

- Escalation calls to cloud AI must pass through a data sanitization step that strips or designates  member identifiers

- Core banking adapter has read-only credentials and is firewalled from the public network

## 5. AI Model Strategy

### 5.1 Two-Tier Model Deployment

The Concept Document's hybrid local/cloud model is the correct approach. The implementation parameters below translate that principle into specific guidance.

| Tier | Purpose & Model Class |
| --- | --- |
| Tier 1 Local LLM | Routine tasks: policy lookup, eligibility checks, report generation, notice drafts. Recommended model class: 7B–13B instruction-tuned model (e.g., Mistral 7B Instruct, Llama 3 8B Instruct, or Phi-3 Medium). These models run well on a single GPU workstation, keep all member data on cooperative infrastructure, and perform reliably on structured RAG tasks. |
| Tier 2 Cloud AI (escalation) | Complex reasoning: conflicting policy interpretation, cross-document analysis, audit-level explanations. Recommended: Claude Sonnet-class or GPT-4o-class. Invoked only when Tier 1 returns low confidence or the task is explicitly flagged as requiring deeper reasoning. Member identifiers must be designates before sending to cloud. |

### 5.2 Model Selection Criteria

- Instruction-following reliability the model must follow VoP scope constraints; test this explicitly during evaluation

- Citation behavior the model must reliably surface the policy chunk it used; evaluate this in the test set

- Refusal behavior the model must flag uncertainty and route to escalation rather than confabulate

- Context window minimum 8K tokens; 32K preferred to accommodate multi-section policy retrieval

- License verify commercial use rights for the selected local model

| ASSUMPTION 1 | The cooperative can acquire a GPU workstation with at least 16GB VRAM to run a 7B–13B model. If this is false, a CPU-only quantized model (GGUF format) is a fallback with reduced throughput. |
| --- | --- |

### 5.3 Multi-Model Validation (Per VoP Template)

The VoP template specifies using multiple frontier models to challenge assumptions before committing to architecture decisions. This report was produced under that governance. For the pilot, key architectural decisions should be reviewed by at least two model classes before finalization.

## 6. Hardware Requirements

### 6.1 Minimum Viable Configuration

Based on a small cooperative with 5–20 concurrent staff users and a policy knowledge base under 500 documents.

| Component | Minimum Spec | Recommended Spec | Notes |
| --- | --- | --- | --- |
| GPU workstation | NVIDIA RTX 3090 (24GB VRAM) | NVIDIA RTX 4090 or A10 (24GB) | Run 7B–13B model with 4-bit quantization |
| CPU | 8-core modern CPU | 16-core (AMD Ryzen 9 / Intel i9) | Handles embedding + API requests |
| RAM | 32 GB | 64 GB | Vector DB + LLM runtime + OS overhead |
| Storage | 1 TB NVMe SSD | 2 TB NVMe + 4 TB HDD backup | Model weights (~10GB) + knowledge base + logs |
| Network | 1 Gbps LAN | 1 Gbps LAN (no public exposure needed) | Internal network access only |
| UPS | 1500 VA UPS | 1500 VA with AVR | Protect against power fluctuations |

### 6.2 Estimated Hardware Cost

| Item | Estimated Cost Range (USD) |
| --- | --- |
| GPU workstation (RTX 4090 class) | 2,500 – 4,500 |
| UPS | 200 – 400 |
| Network switch / patch panel (if needed) | 100 – 300 |
| Backup storage (external NAS or drive) | 200 – 500 |
| Total hardware estimate | 3,000 – 5,700 |

| ASSUMPTION 2 | Cost estimates are based on commercial off-the-shelf hardware available in mid-2026. Actual pricing will vary by region and vendor. The cooperative should obtain at least two vendor quotes before purchasing. |
| --- | --- |

## 7. Recommended Software Stack

### 7.1 Full Stack Overview

| Layer | Recommended Component | License | Notes |
| --- | --- | --- | --- |
| Operating system | Ubuntu Server 24.04 LTS | Free/Open Source | Stable, well-supported for GPU workloads |
| Local LLM runtime | Ollama or llama.cpp | MIT / Open Source | Easy model management; supports GGUF and GGML |
| Local LLM model | Mistral 7B Instruct - or Llama 3 8B | Apache 2.0 / Llama license | Verify commercial use rights |
| Embedding model | nomic-embed-text or mxbai-embed-large | Apache 2.0 | Local embedding; no external API calls |
| Vector database | Chroma (small scale) or Qdrant | Apache 2.0 | Chroma simpler to operate; Qdrant more scalable |
| RAG framework | LangChain or LlamaIndex | MIT | LlamaIndex better optimized for document RAG |
| Web backend | FastAPI (Python) | MIT | Lightweight; easy to add role-based middleware |
| Web frontend | React or plain HTML/JS | MIT | Simple chat UI; no complex framework needed |
| Audit log store | SQLite or PostgreSQL | MIT / PostgreSQL license | SQLite sufficient for small cooperative |
| Cloud AI (escalation) | Anthropic Claude API or OpenAI API | Commercial API | Pay-per-use; budget 50–200/month estimated |

### 7.2 Software Stack Rationale

- All Tier 1 components are open-source no vendor lock-in for core operations

- Python is the primary language for backend and AI components large ecosystem, easy to maintain

- Ollama simplifies local model management (download, run, update models via CLI)

- LlamaIndex provides built-in support for document ingestion, chunking, versioned index management, and citation metadata

- SQLite is sufficient for audit logging at cooperative scale migrate to PostgreSQL only if log volume requires it

## 8. Database and Knowledge Base Design

### 8.1 Knowledge Base Structure

The Risk & Mitigation Report is explicit: raw PDFs are insufficient. All policies must be structured documents with section IDs and version numbers. This is a prerequisite, not an enhancement.

| Policy Document Type | Required Structure |
| --- | --- |
| Loan policies | Markdown with H2 section IDs (e.g., ## §4.1 Salary Loan Requirements), version header, resolution reference |
| Collection policies | Same structure section IDs aligned to collection timeline clauses |
| Membership policies | Same structure section IDs aligned to eligibility and disciplinary clauses |
| Board resolutions | Structured log with resolution number, date, affected policy sections, effective date |
| Standard operating procedures | Markdown with numbered steps, role tags, and policy cross-references |

### 8.2 Knowledge Base Versioning

- Every document has a version header: version number, effective date, approving resolution reference, last updated by

- Vector index is rebuilt on every update no partial index updates

- Previous version index is retained for rollback (Risk Report requirement)

- Automated staleness check: if board resolution date exceeds knowledge base update date by 14+ days, alert fires

### 8.3 Database Access Architecture
The cooperative's existing core banking database is accessed via a read-only adapter never directly by the AI layer.

| Adapter Feature | Implementation |
| --- | --- |
| Authentication | Dedicated read-only database user separate from application user |
| Field filtering | Adapter returns only role-authorized fields; e.g., loan officer cannot retrieve HR records |
| Query parameterization | All queries use parameterized inputs no dynamic SQL construction from AI output |
| Response caching | Cache frequent queries (member basic info) for 60 seconds to reduce DB load |
| Audit logging | Every adapter call is logged with timestamp, role, query type, and result count (not result data) |

## 9. Security and Access Controls

### 9.1 Role-Based Access Control Matrix

| Role | Knowledge Base Access | Database Access | VoP Scope |
| --- | --- | --- | --- |
| Loan Officer | Loan & membership policies | Member records, loan records (own portfolio) | Validate mode; no HR, accounting, or other member records |
| Accounting Staff | Financial policies, collection policies | Financial records, overdue accounts | Analyze mode; no HR or loan approval |
| HR Staff | HR policies, personnel policies | Employee records only | Strict confidentiality; no member or financial data |
| Branch Manager | All policies | All operational records | Full operational scope; can see cross-dept summaries |
| BOD Admin | All policies + board resolutions | All records (read-only) | All modes including policy update workflow |
| System Admin | System configuration only | No member or financial data | Infrastructure management; no policy queries |

### 9.2 Security Controls

| Control | Implementation |
| --- | --- |
| Authentication | Username + password + session token; consider TOTP for admin roles |
| Session management | Sessions expire after 30 minutes of inactivity |
| Audit log integrity | Logs are append-only; no delete or update operations permitted on the log store |
| Prompt injection prevention | VoP fields are system-controlled; user input is confined to the State field only |
| Data sanitization (escalation) | Member IDs and names replaced with pseudonyms before any cloud API call |
| Physical security | AI server is in a locked server room or cabinet on cooperative premises |
| Backup encryption | Backups are encrypted at rest using AES-256 |
| Incident response | Define and test a procedure for: wrong AI answer acted on; unauthorized access attempt; knowledge base corruption |

## 10. VoP Governance Implementation

### 10.1 VoP Template Development Process

The Concept Document states that VoP template development is the primary design work AI capability is secondary to governance definitions. This is correct. Template development should be the first Phase 0 deliverable.

| Step | Activity |
| --- | --- |
| 1. Scope definition | Department head + compliance officer define what each role can ask and what data it can access |
| 2. Draft template | System architect translates scope into VoP field values for the role |
| 3. Test with known questions | Run 10+ known-answer questions through the drafted template; verify scope adherence and citation accuracy |
| 4. Compliance review | Compliance officer reviews outputs for policy accuracy and scope violations |
| 5. Approval | Department head signs off on template before it is deployed |
| 6. Version control | Templates are versioned alongside the knowledge base; template changes require the same four-eyes process as policy updates |

### 10.2 Required VoP Templates (Phase 0)

| Department / Role | Primary Use Cases | Key Scope Constraints |
| --- | --- | --- |
| Loan Officer | Eligibility checks, loan status, draft notices | Member + loan records only; no HR or accounting |
| Accounting / Collection | Delinquency reports, collection notices, payment status | Financial records; no individual loan decisions |
| HR Staff | Policy lookup for HR matters | Employee records only; strict confidentiality |
| Branch Manager | Cross-dept summaries, escalation decisions, audit review | Full operational read; no autonomous approval |
| BOD Admin | Policy updates, knowledge base management, governance review | Full access; all modes; update workflow enabled |

### 10.3 Hallucination Control Implementation

- Grounding every response must include the policy chunk retrieved and the section ID cited; if no relevant chunk is retrieved, the system must say so rather than generate an answer from model memory

- Confidence threshold implement a confidence score based on retrieval relevance; below 0.70, route to escalation and display a caution indicator to staff

- Scope enforcement VoP rules are injected as system-level instructions that the user cannot override; test this explicitly during validation

- Error flagging loop staff flag incorrect outputs; flags are reviewed weekly by the policy steward and used to improve templates and knowledge base structure

## 11. Pilot Deployment Plan

### 11.1 Phase Structure

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Foundation | 4–6 weeks | Named policy steward, four-eyes update process, all policies in structured markdown, VoP templates drafted, validation test set built |
| Phase 1 | Infrastructure | 3–4 weeks | Hardware procured and configured, LLM runtime installed, vector DB initialized, rollback procedure tested, basic RAG pipeline functional |
| Phase 2 | Pilot | 6–8 weeks | One department (Loans recommended) live with real staff, review friction UI enforced, error flagging active, weekly flag review cadence established |
| Phase 3 | Expansion | 8–12 weeks | Confidence scoring live, staleness alerts active, additional departments onboarded, performance metrics reviewed |
| Phase 4 | Full Deployment | Ongoing | All departments live, full audit capability, annual update cycle integrated with General Assembly calendar |

### 11.2 Pilot Readiness Checklist

From the Risk & Mitigation Report all six items must be complete before the first loan officer uses the system:

| No. | Readiness Requirement |
| --- | --- |
| 1. | Review friction is built into the approval UI (not a workaround an architectural requirement) |
| 2. | A named policy steward is assigned with defined responsibilities and escalation path |
| 3. | All pilot-scope policies are in structured markdown format with section IDs and version headers |
| 4. | A validation test set of at least 20 known-answer questions exists and has been run against the system |
| 5. | The four-eyes update process has been tested at least once with a dummy policy change |
| 6. | The rollback procedure has been tested and documented |

### 11.3 Pilot Scope Recommendation

| RECOMMENDATION | Start with the Loans department. It has the clearest policy boundaries, the highest current workflow friction (15–25 minutes per eligibility check), and the most measurable improvement signal. Limit to 3–5 loan officers in Phase 2. |
| --- | --- |

## 12. Scaling Roadmap

### 12.1 Scaling Triggers

Scale when the following thresholds are reached not on a fixed calendar:

- Concurrent user load causes response latency above 10 seconds add second GPU or upgrade to server-grade GPU

- Knowledge base exceeds 1,000 documents evaluate migration from Chroma to Qdrant for better scalability

- Escalation API cost exceeds 300/month evaluate fine-tuning or upgrading local model to reduce escalation frequency

- Staff feedback indicates high false-positive escalation rate retune confidence threshold

### 12.2 Long-Term Architecture Evolution

| Capability | When to Add |
| --- | --- |
| Member-facing self-service portal | After internal deployment is stable Phase 4+ |
| Mobile interface for field staff | After desktop UI is validated and stable |
| Automated report scheduling | Phase 3 after manual report generation is proven |
| Integration with additional systems (HR, payroll) | Only after core banking integration is fully stable |
| Fine-tuned local model | When escalation costs justify training investment |
| Multi-branch deployment | Requires centralized knowledge base with branch-specific access scoping |

## 13. Cost Considerations

### 13.1 Capital Expenditure (One-Time)

| Item | Estimated Range (USD) |
| --- | --- |
| GPU workstation (RTX 4090 class) | 2,500 – 4,500 |
| UPS and infrastructure | 300 – 700 |
| Policy document conversion to structured markdown (staff time or contractor) | 500 – 2,000 |
| System development (RAG pipeline, UI, adapters) | 8,000 – 25,000 |
| Initial training and VoP template development | 1,000 – 3,000 |
| TOTAL CAPEX ESTIMATE | 12,300 – 35,200 |

### 13.2 Operating Expenditure (Annual)

| Item | Estimated Annual Range (USD) |
| --- | --- |
| Cloud AI API (escalation only, ~50–200/month) | 600 – 2,400 |
| Policy steward (staff time, partial FTE) | 2,000 – 6,000 |
| System maintenance (developer time) | 2,000 – 8,000 |
| Hardware electricity and maintenance | 300 – 600 |
| TOTAL OPEX ESTIMATE | 4,900 – 17,000 |

| ASSUMPTION 3 | Development cost assumes in-house or local developer capacity. If a specialist AI systems contractor is required, development costs may be 2–3x the estimates above. Cloud-hosted alternatives can reduce CapEx but increase OpEx and create vendor dependency. |
| --- | --- |

### 13.3 Cost-Benefit Framing

The Enhancement Report projects an ~85% reduction in routine workflow steps and report generation time from 2–4 hours to 5–10 minutes. Even conservative adoption of 25% of that efficiency gain across the Loans and Accounting departments would recover hardware and development costs within 12–18 months in staff time savings alone.

| UNCERTAINTY FLAG | Efficiency gains are projections based on the Concept and Enhancement documents. They are not measured results. Establish baseline metrics before pilot launch so actual improvement can be quantified. |
| --- | --- |

## 14. Risk Assessment

### 14.1 Consensus Risks (From Multi-Model Review)

Two risks were independently flagged by all four models Claude, Chatgpt,  Gemini, and DeepSeek and are classified Critical:

| Risk | Classification | Mitigation (Summary) | Phase Due |
| --- | --- | --- | --- |
| Automation bias staff rubber-stamping AI outputs | CRITICAL | Mandatory review friction UI; random audit sampling; confidence scoring; error flagging loop | Phase 0–2 |
| Knowledge base currency policy updates missed or delayed | CRITICAL | Named policy steward; four-eyes update control; structured policy documents; staleness alerts; rollback capability | Phase 0 |

### 14.2 Additional Implementation Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Core banking integration complexity | Medium | High | Build adapter layer with read-only access; test integration in Phase 1 before any staff use |
| Policy document conversion quality | Medium | High | Define structured format standard before conversion; validate each converted document against the original |
| Staff resistance to adoption | Medium | Medium | Involve staff in VoP template review; demonstrate time savings with pilot metrics |
| Local LLM insufficient quality for cooperative's policy language | Medium | High | Evaluate 3+ local models on the validation test set before selecting; escalation path provides safety net |
| Hardware procurement delay | Low–Medium | Medium | Begin procurement in Phase 0; maintain manual operations during delay |
| Developer capacity unavailable | Medium | High | Identify developer resource before committing to timeline; consider phased scope reduction if needed |
| Policy steward role not adequately resourced | Medium | Critical | Define explicit time allocation and authority in role description; this is a governance role, not an IT function |

## 15. Recommended Next Steps

### 15.1 Immediate Actions (Before Any Technical Work)

| Priority | Action |
| --- | --- |
| 1. Critical | Assign a named Policy Steward with defined role, authority, and time allocation |
| 2. Critical | Define the four-eyes knowledge base update process and document it formally |
| 3. High | Conduct policy document inventory list all board-approved policies and assess conversion effort |
| 4. High | Identify developer resource (internal or contractor) and confirm availability |
| 5. High | Define pilot scope: which department, which use cases, how many staff, what success metrics |
| 6. Medium | Obtain hardware quotes from at least two vendors |
| 7. Medium | Draft VoP templates for Loans department (the recommended pilot scope) |
| 8. Medium | Build validation test set 20+ known-answer questions for loan eligibility and policy lookup |

### 15.2 Decision Points Requiring Board or Management Authorization

- Hardware procurement budget authorization (estimated 3,000 – 5,700)

- Development budget authorization (estimated 8,000 – 25,000)

- Policy Steward role creation and assignment this is a governance function requiring board awareness

- Data access authorization the board or management must formally authorize the AI system's read-only access to member records

- Cloud AI provider selection and contract any external API processing must be reviewed for data privacy compliance

### 15.3 90-Day Milestone

| 90-DAY TARGET | By day 90 from project authorization: Policy Steward assigned. All loan policies in structured markdown. VoP templates for Loans department built and reviewed. Hardware procured and AI runtime installed. Validation test set complete. System ready for Phase 2 pilot. |
| --- | --- |

## Appendix A: Assumptions Log

All assumptions are listed separately from document-supported facts, as required by the VoP Rules field. If any assumption proves false, the indicated impact applies.

| No | Assumption | Impact If False | Confidence |
| --- | --- | --- | --- |
| 1. | Cooperative can acquire GPU workstation with 16GB+ VRAM | Fall back to CPU-only quantized model; reduced throughput; still feasible | High |
| 2. | Hardware cost estimates are within 30% of actual market pricing in the cooperative's region | Adjust CapEx estimate; budget authorization may need revision | Medium |
| 3. | Development can be performed by a single developer over 3–4 months | Extend timeline or increase development budget; scope reduction may be needed | Medium |
| 4. | Existing core banking system has an accessible API or ODBC/JDBC interface | Integration effort increases significantly; may require vendor engagement | Medium |
| 5. | Staff literacy is sufficient to use a chat-based interface without extensive UX training | Additional UX design and onboarding effort required | High |
| 6. | Cooperative operates in a jurisdiction where local AI processing of member financial data is legally permissible | Legal review required before any data integration work begins | Flagged verify with legal counsel |
| 7. | Cloud AI escalation costs are manageable at 50–200/month based on escalation frequency | If escalation is more frequent, upgrade local model quality to reduce escalation rate | Medium |

## Appendix B: Evidence and Source Citations

Per VoP Rules: every recommendation includes a source document reference and confidence level.

| Recommendation | Source | Confidence |
| --- | --- | --- |
| Local-first deployment for routine tasks | Concept Document §3.2 | Document-supported |
| Human approval is structural for all consequential decisions | Concept Document §6, VoP Template Authority section | Document-supported |
| Policy steward role required | Risk & Mitigation Report §3, Risk 2 | Document-supported (consensus finding) |
| Four-eyes update control required | Risk & Mitigation Report §3, Risk 2, Solution 1 | Document-supported (consensus finding) |
| Structured markdown/JSON for policies required | Risk & Mitigation Report §3, Risk 2, Solution 3 | Document-supported (consensus finding) |
| Mandatory review friction required | Risk & Mitigation Report §3, Risk 1, Solution 1 | Document-supported (consensus finding) |
| Confidence scoring required | Risk & Mitigation Report §3, Risk 1, Solution 3 | Document-supported (consensus finding) |
| 7B–13B local LLM model class | Architecture recommendation based on task complexity + hardware budget; not explicitly in source documents | Recommended |
| LlamaIndex for RAG framework | Architecture recommendation based on cooperative use case fit; not specified in source documents | Recommended |
| Pilot starting with Loans department | Enhancement Report §3.1 (highest workflow friction documented); architecture recommendation | Recommended |
| 90-day pilot readiness milestone | Derived from Phase 0+1 effort estimates; not specified in source documents | Recommended adjust after scoping |

These two risks are solvable. Neither requires advanced technology Both require organizational commitment. Risk & Mitigation Report

End of document Cooperative AI System Implementation Strategy VoP Execution May 2026 -e ## Architecture Clarifications (from Addendum)

### 2. Deployment Architecture Clarification

#### 2.1. Centralized Inference Model

CAS is architected around one centralized AI model instance serving all users, not a separate model per staff machine. This decision is driven by two requirements that only hold under centralization: task-scoped environment isolation (each request is governed and audited in one place, consistent with VoP's per-role template design) and a single, coherent audit trail for future compliance review a distributed per-machine model would fragment the audit log the Risk & Mitigation Report's “Four-eyes” and staleness-alert mechanisms depend on.

#### 2.2. Staff Machines Stay Untouched

Cooperative staff computers are existing Windows machines. A hard constraint carried forward into this addendum: implementation must not require reformatting any staff machine to Linux, or any other disruptive OS change. Because the staff-facing interface is browser-based (Simulation Plan §2, “Presentation” layer), this constraint is straightforward to satisfy  staff machines act purely as thin clients pointed at the centralized inference server. No local model, vector database, or governance logic runs on staff hardware.

#### 2.3. Role of a Virtual Machine in This Project

A VM is not a stand-in for every staff machine it does not need to be, since staff machines only run a browser. Its role is narrower and more practical: a clean, disposable, reproducible environment to build and run the centralized inference server, the n8n mini-test stack, and eventually the Simulation, without entangling any of it with a personal development machine. This also means the environment can be rebuilt from scratch if corrupted, and eventually handed off or demonstrated on hardware other than the original build machine.

#### 2.4. Windows-Compatible Stack Note

The Implementation Strategy's original stack recommendation (local LLM via Ollama, Chroma/Qdrant, LlamaIndex) was written without pinning an OS target. All of these run natively on Windows without requiring WSL2 or a Linux reformat, which keeps the centralized server itself deployable on Windows infrastructure if that is preferable to a dedicated Linux VM  this remains an open choice to confirm during Phase 0 hardware setup, not a decision this addendum forecloses.

### 3. Budget Hardware Revision

The Implementation Strategy's hardware estimate (~2,500–4,500 for a 24GB-class GPU) is sized for pilot-scale concurrent load and headroom to run larger models. It is not the minimum required to validate the local-inference tier.

| Path | Approx. Cost | What it covers | Trade-off |
| --- | --- | --- | --- |
| CPU-only validation | 0 (existing hardware) | Runs a small quantized model (GGUF, via llama.cpp/Ollama) to prove the local-inference pipeline works end to end. | Slow response times acceptable for logic validation, not for a live pilot. |
| RTX 3060 12GB (new, PH market) | 17,000(peso) (~300) | Comfortably runs a 7B–8B model at 4-bit quantization for single- or few-user testing. | Limited headroom for concurrent multi-user load or 13B+ models. |
| 24GB-class GPU (original estimate) | 2,500–4,500 | Full pilot-scale concurrent load, per Implementation Strategy. | Not required until the project reaches a live, multi-user pilot. |

Recommendation: defer GPU purchase during the mini-test and early Simulation phases (neither requires a local model the mini-test uses no LLM at all, and the Simulation deliberately substitutes the Claude API per Simulation Plan §2.1). Acquire hardware only once local-inference validation is the specific thing being tested, and size it to the RTX 3060 12GB tier unless concurrent-load testing is imminent.

### 4. Offline-by-Default Confirmation

Consistent with Implementation Strategy §4.3, the local inference tier has no outbound internet dependency for routine queries  the n8n mini-test stack (Docker, Postgres, n8n) already runs fully offline today. The only online path in the full design is the escalation tier (Tier 2, cloud AI for low-confidence cases), and only after member identifiers are designates. This addendum reaffirms that design rather than changing it, since it was implicit but not stated as plainly as a standalone principle in the original documents.

# Part B  Data Quality Intelligence (DQI)

## AI Data Quality Intelligence (DQI)

### Cooperative AI System (CAS)

Version: Draft 1.0

## 1. Purpose

The AI Data Quality Intelligence (DQI) Framework is an architectural component of the Cooperative AI System (CAS) designed to preserve, improve, and maintain the quality of organizational information throughout its lifecycle.

Rather than acting as a decision-maker, the AI continuously observes business workflows, detects potential information quality issues, and collaborates with human users to improve the integrity of enterprise data before it propagates throughout the organization.

The objective is not to replace human judgment, but to ensure that organizational knowledge becomes more accurate, more consistent, and more trustworthy over time.

## 2. Vision

Create an enterprise environment where every business process naturally improves the quality of organizational information.

The system continuously assists users in creating structured, validated, and trustworthy data while preserving human authority over organizational records.

## 3. Mission

The AI Data Quality Intelligence Framework shall:

- Observe operational workflows.

- Detect potential data quality issues.

- Ask contextual clarification questions.

- Recommend corrections.

- Learn from validated human decisions.

- Prevent information degradation.

- Preserve organizational knowledge for future analytics and intelligent decision support.

## 4. Philosophy

Data quality is not a one-time validation process.

Data quality is a continuous organizational responsibility.

Every interaction between users and enterprise systems either strengthens or weakens organizational knowledge.

Small errors, when accepted repeatedly, become organizational truth.

The purpose of DQI is to reduce the accumulation of these errors before they become systemic problems.

## 5. The Information Quality Principle

Traditional enterprise systems assume that information entered by users is correct once validation rules have been satisfied.

CAS adopts a different philosophy.

Every piece of information has a measurable level of confidence.

Information quality continuously evolves through observation, verification, correction, and confirmation.

Information is never assumed to be perfect.

Instead, it continuously improves.

## 6. Information Lifecycle

Every enterprise record follows an information lifecycle.

Business Activity

↓

Information Creation

↓

AI Observation

↓

Quality Assessment

↓

Human Confirmation

↓

Storage

↓

Monitoring

↓

Analytics

↓

Continuous Improvement

The workflow itself becomes the primary source of organizational knowledge.

## 7. Core Principles

### 7.1 Structured Data First

Information should be collected using structured data whenever possible.

Free-text input should be minimized.

Enterprise information should represent business entities rather than human writing styles.

### 7.2 Human Authority

AI shall never silently modify authoritative organizational records.

Every recommendation requires explicit human confirmation.

Humans remain accountable for final organizational decisions.

### 7.3 Contextual Validation

Validation extends beyond field-level rules.

The AI evaluates information using organizational context, including:

- Existing records

- Business processes

- Policies

- Historical transactions

- Related entities

- Organizational relationships

### 7.4 Continuous Observation

The AI continuously monitors business workflows for indicators of declining information quality.

Observation occurs during operational activities rather than after data has already been stored.

### 7.5 Organizational Learning

Every confirmed correction contributes to organizational learning.

The system improves validation strategies without modifying historical truth.

## 8. AI Observation Engine

The Observation Engine continuously evaluates information while work is being performed.

Examples include:

- Possible duplicate members.

- Misspelled names.

- Inconsistent addresses.

- Missing mandatory information.

- Conflicting policy references.

- Invalid account relationships.

- Suspicious transaction patterns.

- Unexpected workflow behavior.

The objective is to identify uncertainty before organizational information becomes permanent.

## 9. Operational Modes: Entry-Time, Full-Database, and Migration Scanning

The Observation Engine (Section 8) operates in three distinct modes, each catching a different stage of the same underlying risk: fragmentation of what should be one real-world record into several inconsistent ones.

### 9.1 Entry-Time Confirmation

At the moment a staff member enters or edits a record, DQI shows a plain confirmation of what was captured — "this is what you entered, please review" — before it is saved. This step is fast, local to the single record being entered, and exists to catch typos and free-text drift at the point they are cheapest to fix: before the record exists anywhere else to conflict with.

### 9.2 Full-Database Duplicate Scanning

Separately from entry-time confirmation, DQI scans the whole database for records that plausibly represent the same person — matching on name, surname, and middle initial across existing records rather than just checking the one record being entered. This is where Identity Resolution (Section 13) is actually exercised: a single confirmed entry does not guarantee the entry is not a duplicate of something already on file elsewhere.

| MOTIVATING EXAMPLE | A search for a member recorded under name variants such as "Juan Dela Cruz," "Juan De La Cruz," and "J. Dela Cruz" can surface around ten differently-spelled matches in an unmonitored system. Interest postings, payments, and audit entries applied against one variant do not appear against the others, so a member's history can end up split across records that a plain name search will not reliably reunite — and a record fragmented this way is also harder to audit, since no single record holds the complete picture. Full-database scanning is the mechanism aimed specifically at catching this pattern, which entry-time confirmation alone cannot see. |
| --- | --- |

### 9.3 Legacy Migration Scanning

A third mode applies specifically when existing master-sheet data is migrated into CAS. Before migration, DQI scans the legacy dataset for redundant and unusual records — the same duplicate and inconsistency patterns Section 8 lists — so that fragmentation already present in the source data is surfaced and resolved as part of migration, rather than being carried into CAS and treated as clean going forward. This mode runs once per migration event, prior to and separate from the ongoing live checking described in Sections 9.1 and 9.2.

## 10. AI Question Engine

Unlike traditional AI assistants that only answer questions, CAS introduces bidirectional interaction.

The AI may initiate clarification requests whenever information quality becomes uncertain.

Examples include:

"This member appears similar to an existing record. Would you like to compare them?"

"The entered address is inconsistent with previous records. Please verify."

"This policy reference appears outdated. Would you like to review the latest version?"

Questions serve as organizational quality checkpoints rather than automated corrections.

## 11. Human Confirmation Framework

Every AI recommendation supports three possible outcomes.

Accept Recommendation

The user confirms the recommendation and updates the information.

Reject Recommendation

The user determines that the existing information is correct.

Modify Recommendation

The user partially accepts the recommendation and manually adjusts the information.

Every outcome is recorded for organizational learning.

## 12. Information Confidence Model

Every significant organizational record may contain a confidence assessment.

Confidence represents the degree of trust supported by available evidence rather than AI certainty.

Illustrative confidence indicators include:

- Verified against official documentation.

- Confirmed by multiple independent records.

- User confirmed after AI review.

- Automatically generated.

- Pending verification.

Confidence enables future workflows to prioritize verification efforts where uncertainty is highest.

## 13. Identity Resolution

Identity Resolution protects organizational information from fragmentation.

The objective is to determine whether multiple records represent the same real-world entity.

Identity Resolution may evaluate:

- Member names.

- Government identifiers.

- Birth dates.

- Addresses.

- Contact information.

- Household relationships.

- Historical transactions.

The AI provides recommendations.

Human users determine the final identity relationship.

## 14. Data Quality Intelligence Layers

Layer 1

Workflow Intelligence

Observes operational activities.

Layer 2

Data Quality Intelligence

Evaluates information quality.

Layer 3

Policy Intelligence

Ensures governance compliance.

Layer 4

Decision Intelligence

Supports organizational decision-making.

Each layer depends upon the integrity of the previous layer.

## 15. Organizational Feedback Loop

Every interaction contributes to organizational improvement.

Business Process

↓

AI Observation

↓

Human Validation

↓

Knowledge Capture

↓

Analytics

↓

Workflow Improvement

↓

Improved Organizational Knowledge

The organization continuously learns from its own operations.

## 16. Future Integration with Analytics

The DQI Framework establishes the foundation for advanced analytics.

Examples include:

- Regression analysis of data quality trends.

- Workflow optimization.

- Validation effectiveness measurement.

- Duplicate detection accuracy.

- Policy compliance analysis.

- Organizational risk indicators.

- Machine learning-assisted quality prediction.

Reliable analytics depend upon reliable information.

Data Quality Intelligence therefore becomes a prerequisite for trustworthy enterprise intelligence.

## 17. Relationship to CAS

The Data Quality Intelligence Framework is an architectural capability of the Cooperative AI System.

It complements existing CAS components by ensuring that enterprise information remains trustworthy before it becomes the basis for automation, analytics, policy reasoning, or AI-assisted decision support.

DQI does not replace governance.

DQI strengthens governance by continuously protecting the integrity of organizational knowledge throughout every operational workflow.

Consistent with Part C (CAS Technical Policy), the data structure standards and duplicate-record definitions DQI enforces are not a technical judgment call left to the AI — they are a policy decision for the cooperative to make. DQI accordingly has its own policy, updated through the same BOD/policy update cycle that governs the numbered Cooperative Policies (P-01–P-08), rather than existing only as a technical specification.

## 18. Closing Statement

The long-term value of an enterprise system is not determined solely by the intelligence of its algorithms.

It is determined by the quality of the organizational knowledge upon which those algorithms depend.

The AI Data Quality Intelligence Framework transforms routine business operations into continuous opportunities for improving information integrity.

As organizational knowledge becomes more structured, more consistent, and more trustworthy, every capability built upon it, including automation, analytics, regression analysis, machine learning, and decision support becomes more reliable.

In CAS, intelligence begins not with artificial intelligence, but with trustworthy information.

# Part C  CAS Technical Policy (Draft Outline)

STATUS: Draft outline, not yet adopted. This section exists because the corpus reorganization surfaced a governance gap: CAS’s own behavior (data structure standards, confidence thresholds, access rules) was previously described only as technical specification, with no policy layer holding it accountable the way Cooperative Policies (P-01–P-08) hold loan and membership decisions accountable. This outline is a starting point for the Policy Steward and Board to formalize  it is not itself an adopted policy.

## C.1 Two Policy Tiers, Not One

CAS now operates under two distinct policy categories, which must not be merged:

| Tier | Governs | Owner / Approval Path | Examples |
| --- | --- | --- | --- |
| Cooperative Policies | SAMCO’s substantive business rules what CAS reads and cites, never authors | Existing SAMCO approval chain (loan committee, BOD, General Assembly per the Policy Update Cycle in Document 1 §5) | Salary Loan Policy, Emergency Loan Policy, Collection Procedures, Membership Eligibility (P-01–P-08) |
| CAS Technical Policy | How CAS itself is allowed to behave not what SAMCO’s business rules say | A dedicated Policy Steward for CAS, with technical changes routed through a lighter-weight approval path than a full BOD cycle where appropriate | Data structure standards, confidence thresholds, access control rules, retention/audit rules |

Cooperative Policies are out of scope for this document set, they already exist and are governed elsewhere. CAS Technical Policy is new and is scoped below.

## C.2 What CAS Technical Policy Should Cover

Drawing together governance-adjacent material that was previously scattered across the corpus without a single policy home:

- Data structure standards (from DQI, Part B)  the actual required format for names, addresses, and other structured fields (e.g., “Surname, First Name, Middle Initial”), and the definition of what counts as a duplicate record. This is a judgment the cooperative must make, not one the AI should infer on its own.

- Confidence thresholds (from Document 2, Risk & Mitigation). The numeric or categorical thresholds at which CAS output requires human review versus can proceed, and how those thresholds are set and revised.

- Access control rules (from Part A, §9 Role-Based Access Control Matrix), who can query what, formalized as policy rather than left as a technical configuration table.

- Staleness and retention rules  how long a policy citation is considered current before it triggers a staleness alert (per Document 2’s Risk Report), and how long CAS logs and audit records are retained.

## C.3 Ownership

A named CAS Policy Steward  distinct from (but coordinating with) whoever stewards Cooperative Policy content  is responsible for proposing changes to CAS Technical Policy, keeping its version stamp current, and flagging when a Cooperative Policy change (e.g., a new loan product) requires a corresponding CAS Technical Policy update (e.g., a new VoP template).

## C.4 Open Before This Can Be Adopted

- Whether CAS Technical Policy is a single document covering all technical-governance topics, or split further by concern (e.g., a separate Data Quality Policy versus an Access Control Policy) a decision to be made once there’s more experience from the mini-test build to draw on.

- Whether CAS Technical Policy changes route through the same annual/emergency BOD pathway as Cooperative Policy (Document 1 §5), or a lighter internal-approval path suited to technical decisions, this distinction was raised during planning and is still unresolved.

- Whether DQI’s structured-data requirement (Document 3 Part B) becomes binding policy before or after the legacy-data migration it would need to run against.

This section should be revisited once Workflow 2 of the n8n mini-test (Document 5, Build Log) is further along and there is a working system to write policy against, rather than only a planned one.